Date:  		December 15, 2014

To:	Dev Murali, District of Columbia Department of the Environment (DDOE)

Cc:	Richard Jackson (DDOE)

From:	Mark Shupe (Tetra Tech) and Jeremy Travis (Tetra Tech)

Subject:	Work Plan Addendum for Background Sampling, Anacostia River Sediment Project Remedial Investigation (RI)

I. Introduction

This memorandum presents a Work Plan addendum covering the collection of surface sediment background samples for the District of Columbia Department of the Environment (DDOE) Anacostia River Sediment Project Remedial Investigation (RI) (Addendum). The Final RI Work Plan dated June 16, 2014 (Tetra Tech, 2014a) serves as the governing document for the RI. This Addendum details the collection of twenty (20) surface sediment samples from the Potomac River to characterize background concentrations for comparison with the data obtained from sediment samples collected from the RI study area.

II. Sample Locations

The background sediment samples will be collected from an urbanized reach of the Potomac River upstream from the RI study area (Figure 1). The data collected will characterize sediment constituent concentrations in an area unaffected by the various potential responsible parties (PRPs) sites present in the RI study area.

Sampling associated with this addendum will occur within the Potomac River between the Chain Bridge and the Key Bridge, herein referred to as the background sampling area. Table 1 lists the sample identifiers and the Maryland State Plane coordinates for the 20 sample locations. It should be noted that the locations shown on Figure 1 are preliminary and may be adjusted based on observed field conditions.  Proposed background sample locations have been chosen to obtain a representative set of shallow sediment samples for use as a reference in evaluating the surface sediment samples collected in the RI study area.  The locations may be adjusted in the field, within the background sampling area, to ensure (to the extent possible) that the background samples will encompass the full range of grain sizes observed in the Anacostia River shallow sediment samples.

III. Sample Collection and Analysis

The field procedures, sampling techniques, quality assurance and quality control (QA/QC) procedures, and data evaluation processes for the sampling performed for this addendum will be conducted in a manner consistent with the RI Work Plan (Tetra Tech, 2014a), Quality Assurance Project Plan (QAPP) (Tetra Tech 2014b) and the Field Sampling Plan (FSP) (Tetra Tech 2014c).  Surface sediment grab samples will be collected using a petite Ponar or Vanveen dredge-type sampler from the top 0.5 foot of sediment in accordance with FSP Section 5.2.  The collection and logging of surface sediment samples will be documented via electronic version of the Sediment Sample Collection Form (Form 1, FSP Appendix A).  Each of the 20 sediment samples will be analyzed for the constituents shown in Table 2. Utility survey and clearance procedures will be completed in the background sampling area in accordance with FSP Section 5.1 and proposed locations will be adjusted to prevent damage to any identified infrastructure.

IV. Permitting and Schedule

Permits are required from the U.S. Army Corps of Engineers, the National Park Service, and the DDOE Water Quality Division to conduct this background sampling effort.  It is anticipated that this background sample collection effort will be completed by summer 2015.

V. References

Tetra Tech, 2014a. Remedial Investigation Work Plan: Anacostia River Sediment Project, Washington, DC, prepared for the District Department of the Environment, June 2014.

Tetra Tech, 2014b. Quality Assurance Project Plan for Remedial Investigation: Anacostia River Sediment Project, Washington, DC, prepared for the District Department of the Environment, June 2014.

Tetra Tech, 2014c. Field Sampling Plan for Remedial Investigation: Anacostia River Sediment Project, Washington, DC, prepared for the District Department of the Environment, June 2014.